GRACy Improvement Project — Executive Summary

Owner: ** Iain Keddie (IK)

Reviewer: ** Richard Stanton (RS)

Date: ** 2026-05-20

Status: ** Phases 1–3 complete. Phase 4 (IK/RS decisions) ready to begin.

What This Project Is

GRACy is a bioinformatics desktop application for end-to-end HCMV (Human Cytomegalovirus) genome analysis. It wraps approximately 25 command-line bioinformatics tools (SPAdes, Bowtie2, BWA, BLAST, VarScan, LoFreq, Samtools, and others) behind a point-and-click PyQt5 GUI, covering the full workflow from raw sequencing reads through to ENA database submission. The tool is aimed at wet-lab scientists who are not command-line proficient.

This project was initiated to systematically assess the codebase and produce a structured improvement plan. The work covers ~7,000 lines of Python across 20+ source files. No code changes have been made yet — the current phases are exclusively analysis and planning.

Part 1 — Project Management Infrastructure

What Was Created

A self-contained project management workspace was established inside the repository at agent_workspace/. It is tracked in version control and is designed to be readable and maintainable independently of the codebase it describes.

Folder structure:

agent_workspace/

├── README.md              Project overview, phases, participants, workflow rules

├── ARCHITECTURE.md        Full architecture reference document (see Part 2)

├── initial_review.md      Baseline code review (pre-project)

├── planning/

│   ├── architecture_review.md   Phase 1 findings (structural risk review)

│   ├── code_review.md           Phase 2 findings (static analysis + manual review)

│   ├── priority_plan.md         Phase 3 output (prioritised work plan)

│   ├── decisions.md             Phase 4 template (IK/RS decisions — not yet started)

│   └── executive_summary.md     This document

├── tasks/

│   └── TASKS.md           Single source of truth for all work items and their status

├── sessions/

│   └── 2026-05-20.md      Log of what was done in each working session

├── compound/

│   └── README.md          Template for capturing learnings after each phase completes

├── output/

│   ├── Architecture_Review.docx   Customer-ready Word document

│   ├── Code_Review.docx           Customer-ready Word document

│   └── Priority_Plan.docx         Customer-ready Word document

└── md_to_docx.py          Script to regenerate Word documents from planning markdown files

CLAUDE.md was also created at the project root. This is a persistent instruction file that gives an AI coding assistant full context about GRACy's architecture, install process, module patterns, and conventions — so that any future coding session starts with complete knowledge of the project rather than re-deriving it from scratch.

Process and Workflow

The project follows a phased approach with a defined workflow at each transition:

| Phase | Description | Owner | Status |
| --- | --- | --- | --- |
| 1 | Architecture review — structural fundamentals | IK | Complete |
| 2 | Code review — static analysis and manual inspection | IK | Complete |
| 3 | Prioritised list of changes | IK | Complete |
| 4 | Review decisions | IK + RS | Ready to begin |
| 5 | Implementation — changes and test harnesses | IK | Not started |

At each phase transition a session log is written to sessions/YYYY-MM-DD.md, recording what was done, key findings, decisions made, and what comes next. This means the project state can be picked up by any contributor at any point without needing a verbal handover.

TASKS.md is the single source of truth for all work items. It uses a three-section structure (In Progress / Backlog / Done) and records task IDs, descriptions, owners, and dependencies. New tasks discovered during analysis are added immediately so nothing is lost between sessions.

The decisions.md template at planning/decisions.md is ready for Phase 4. It provides a structured table for recording each task decision (Accept / Defer / Reject / Accept with reduced scope) with reasoning. The intent is for IK and RS to work through the Phase 3 priority plan together in one session and populate this document before any implementation begins.

Word Document Generation

A Python script (md_to_docx.py) converts all planning documents to professionally formatted Word documents for external sharing. It applies consistent branding (navy/steel-blue colour scheme, Calibri body, table styling, code block formatting). To regenerate after any planning document is updated, run:

cd agent_workspace && python3 md_to_docx.py

Output files land in agent_workspace/output/. The decisions.md file is excluded from generation (it is an internal working document).

Part 2 — Technical Analysis: What Was Found

Architecture Document (`ARCHITECTURE.md`)

A comprehensive reference document was produced covering:

Full annotated directory structure of the repository

Application startup model and process architecture (Tkinter launcher → separate child processes per module)

Detailed description of all six pipeline modules (Reads Filtering, Assembly, Genotyping, SNP Calling, Annotation, DB Submission)

Data flow diagram showing inputs, outputs, and inter-module file contracts

External tool inventory (~25 tools across two Conda environments)

Known issues and technical debt catalogue

Quick-reference table for "where to look to change X"

This document is intended as a permanent onboarding reference. It describes the codebase as it currently exists, not as it should be.

Phase 1 — Architecture Review (`planning/architecture_review.md`)

A structural risk assessment targeting five questions:

Q1 — GUI/Logic coupling (High severity)

The entire assembly pipeline — 1,121 lines — runs inside a single GUI method (performAssembly()), with approximately 303 direct widget references interspersed throughout. This makes it impossible to run any pipeline step headlessly, from tests, or from a command line. The good news: the pipeline does not depend on the Qt event loop to make progress (no processEvents() calls), so a refactor using a callback pattern is feasible without a full rewrite.

Q2 — Inter-module contracts (No formal documentation exists)

All six modules communicate via files, but the file naming conventions, directory layouts, and expected paths are entirely implicit — encoded as hardcoded strings scattered through the source. No documentation of what one module produces or what the next expects. The most fragile handoff is Reads Filtering → Assembly, where the Assembly module hardcodes a relative path (./1_cleanReads/qualityFiltered_1.fq) that must be populated manually by the user.

Q3 — Utility script importability

18 Python utility scripts in assembly/utils/ are called via os.system(). Three (Class B) can be made importable with ~30 minutes of work each — they have function structure but lack a __main__ guard. The remaining 15 (Class C) run analysis at module level and require function extraction before they can be imported or tested.

Q4 — State management (Sound, with one constraint)

All state flows through the filesystem via numbered subdirectories. No mutable globals. The one structural risk is os.chdir() — called 13 times in assemblyQt.py — which is safe today (each module is a separate OS process) but would corrupt shared state if modules were ever consolidated in-process.

Q5 — Dual UI divergence

assembly.py (the Tkinter version) is confirmed dead code: it is not called from anywhere, references two utility files that do not exist (retrieveNodes.py, getSequenceFromFasta.py), and would fail at runtime. assemblyQt.bak (a backup file) is also committed to the repository. Both can be deleted.

Phase 2 — Code Review (`planning/code_review.md`)

Static analysis was run across all Python source files using two tools:

| Tool | Findings |
| --- | --- |
| Ruff 0.15.13 | 436 violations (style, correctness, unused code) |
| Bandit 1.9.4 | 916 security findings (579 definite shell injection) |

Five confirmed correctness bugs were identified:

| Bug | File | Impact |
| --- | --- | --- |
| BUG-1: toPlainText missing () in 5 modules | All Qt modules | File-selection guard never fires; clicking Run without files causes unhandled crash |
| BUG-2: firstPortion written instead of lastPortion | completeGenome.py:105 | Every assembly produces a silently wrong FASTA — last genome segment replaced by first |
| BUG-3: Hardcoded 16 instead of kmerLength variable | genotypingQt.py:511 | K-mer counts always use 16-mers regardless of user setting |
| BUG-4: warnings variable used before declaration | annotationQt.py | NameError crash on certain gene structures |
| BUG-5: HCMV genome size hardcoded in two places | readsFilteringQt.py | Coverage calculations silently wrong if reference genome changes |

Eight cross-cutting issues affect every module without exception:

| Issue | Severity |
| --- | --- |
| os.system() return codes never checked — tool failures are silent | Critical |
| 579 shell injection sites — user file paths concatenated directly into shell commands; any space in a path breaks the pipeline | Critical |
| All pipeline logic embedded in single God methods (229–1,200 lines each) — untestable, unreusable | High |
| No file context managers — open() calls never guaranteed to close on exception | High |
| No exception handling anywhere | High |
| 210 comparison anti-patterns (== True, not x in y) — auto-fixable by Ruff | Medium |
| No type annotations or docstrings | Medium |
| Python 2 compatibility shims still present | Low |

Additional module-specific findings of note:

dbsubmissionQt.py: ENA credentials (username and password) passed raw through shell commands — a password containing $ or backticks would expose credentials to shell expansion

dbsubmissionQt.py: two sys.stdin.read(1) debug pause statements left in production code — freeze the GUI thread

lncRNA_annotation.py: BLAST database rebuilt inside a loop once per candidate — should be built once

varscanFilter.py: deprecated BioPython API call — fails or warns on recent BioPython

polyAn.py: ~15 debug print() statements throughout; all analysis logic runs at module level (cannot be imported)

A pyproject.toml with Ruff configuration and a .bandit config file were created at the project root as part of this phase, establishing a linting baseline.

Phase 3 — Priority Plan (`planning/priority_plan.md`)

A prioritised 8-tier work plan was produced, ordered by effort-to-value ratio with extra weight given to quality tooling (linting, testing infrastructure). Key features of the ordering:

Tier 1 (30 minutes): The three one-line correctness bugs (BUG-1, BUG-2, BUG-3). These are fix-before-anything-else items.

Tier 2 (2 hours): Install Ruff, auto-fix 210 comparison anti-patterns in one command, commit pyproject.toml. Quality infrastructure that multiplies the benefit of every future change.

Tier 3 (3 hours): Isolated cleanup — remove debug pauses and print statements, fix the makeblastdb loop, fix the BioPython deprecation, delete confirmed dead code (assembly.py, assemblyQt.bak).

Tier 4 (2 days): Subprocess migration — replace all os.system() calls with subprocess.run() with return code checking. Eliminates 579 injection sites and silent failures. Ordered to address the credentials security issue first.

Tier 5 (2 hours, alongside Tier 4): Replace bare open() calls with context managers.

Tier 6 (half day): Document all six inter-module contracts before any API-changing refactoring begins.

Tier 7 (1–2 weeks): Extract pipeline logic from GUI classes into testable standalone functions; fix os.chdir() in the same pass; build first unit test harness for the assembly module.

Tier 8 (deferred): Python 2 environment collapse, type annotations, README rewrite, minor typos.

Part 3 — Current State and Next Steps

What has been completed

Full architecture document (permanent onboarding reference)

Phase 1: structural risk assessment (5 questions answered, 5 new tasks added to tracker)

Phase 2: full code review with static analysis (5 confirmed bugs, 8 systemic patterns, per-module findings for all 20 files)

Phase 3: prioritised 8-tier work plan combining both reviews

Linting baseline committed (pyproject.toml, .bandit)

All 33 candidate tasks documented and tracked in TASKS.md

Three Word documents generated for external distribution

No code has been changed yet

All work to date is analysis and planning. The five confirmed bugs are documented and ready to fix — each is a 1-line change — but no implementation has been carried out pending the Phase 4 IK/RS decisions session.

Immediate next step — Phase 4 decisions session

IK and RS should review planning/priority_plan.md (or output/Priority_Plan.docx) together and populate planning/decisions.md with Accept/Defer/Reject decisions for each tier. This session is the gate before any implementation begins.

Recommended reading order for Phase 4:

This document (context)

output/Priority_Plan.docx (the ranked work list)

output/Architecture_Review.docx and output/Code_Review.docx (supporting evidence for specific items)

After Phase 4, implementation can begin in Phase 5, starting with the Tier 1 one-line bug fixes.