Phase 3 — Prioritised Work Plan

Owner: ** IK

Status: ** Draft

Date: ** 2026-05-20

Inputs: ** code_review.md, architecture_review.md, TASKS.md

Method: ** effort × value scoring; quality-tooling items weighted up one tier

Scoring method

Each item is rated on two axes:

| Axis | 1 | 2 | 3 |
| --- | --- | --- | --- |
| Effort | Minutes–hours (1–5 lines or one command) | Hours–days (one module, systematic) | Days–weeks (cross-codebase refactor) |
| Value | Critical correctness / prevents wrong science | Reliability, security, or enabling future work | Code hygiene, style |

Priority = high value + low effort. Quality-tooling items (linting, pre-commit, test harness) receive a +1 value bonus because they multiply the benefit of every future change.

Tier 1 — Fix now (minutes each, critical correctness)

These are confirmed bugs that produce wrong results or crash silently. Each is a 1–2 line change. Do these before anything else.

| Task | File(s) | Why first |
| --- | --- | --- |
| TASK-021 — Add () to toPlainText in all 5 Qt modules | assemblyQt.py:143, genotypingQt.py:194, snpCallingQt.py:273, dbsubmissionQt.py:319, readsFilteringQt.py:302 | Without this the "no files selected" guard never fires. Users who click Run without selecting files get a crash with no message. Five 1-line fixes. |
| TASK-022 — firstPortion → lastPortion in completeGenome.py:105 | src/scripts/assembly/utils/completeGenome.py:105 | Copy-paste bug silently writes the first genome segment twice. Every assembly through this function produces a wrong FASTA. 1 line. |
| TASK-023 — Replace hardcoded 16 with kmerLength in genotypingQt.py:511 | src/scripts/genotyping/genotypingQt.py:511 | Hardcoded k-mer length means the second loop always uses 16-mers regardless of the user's setting. Silent wrong counts. 1 line. |

Combined effort: ~30 minutes. Combined impact: prevents incorrect science output on every run.

Tier 2 — Install quality tooling (hours, pays dividends forever)

These items are weighted up because they prevent new issues from accumulating. Do this while Tier 1 fixes are fresh — the tools then give you a clean baseline going forward.

2a — Add Ruff + pyproject.toml (TASK-027)

Effort: ~1 hour.

Value: Ruff found 436 violations. Once the config is committed, every future edit gets instant feedback. The E712/E713 comparison fixes (210 instances) are auto-fixable in one command — 210 issues cleared for ~5 minutes of work.

Steps:

pip install --user ruff

Create pyproject.toml with the config from code_review.md (target py38, select E/F/W, ignore E501).

Run ruff check --fix src/ — auto-fixes the 210 comparison anti-patterns.

Run ruff check src/ to see the remaining 226 violations as a tracked baseline.

Commit pyproject.toml. Violations are now visible in the editor and reviewable.

Why before the subprocess migration: once Ruff is in place, new subprocess code you write is checked automatically.

2b — Add pre-commit hook (optional — do if RS is committing)

Effort: 30 minutes.

Value: Ruff runs automatically on every commit. The .pre-commit-config.yaml from code_review.md is ready to paste in.

When to do: as soon as RS is back in active development, or immediately if you want the discipline for solo work.

2c — Fix `.gitignore` and delete AppleDouble files (TASK-016 + TASK-017)

Effort: 15 minutes.

Value: Both linters silently skip the ._*.py files (binary). One git rm and two lines in .gitignore clears the noise permanently.

Tier 3 — Small high-value cleanup (hours total, no structural risk)

These are isolated, low-risk fixes with disproportionate impact on reliability or correctness. Do these in any order within the tier.

| Task | Effort | Why now |
| --- | --- | --- |
| TASK-024 — Remove sys.stdin.read(1) debug pauses in dbsubmissionQt.py:521,546 | 5 min | These lines block the GUI thread — the window freezes waiting for a keypress. Delete 2 lines. |
| TASK-026 — Remove debug print() statements from polyAn.py and dbsubmissionQt.py | 30 min | ~15 print statements pollute stdout in production. All confirmed debug statements. |
| TASK-025 — Move makeblastdb call out of loop in lncRNA_annotation.py | 30 min | Currently rebuilds the BLAST DB once per lncRNA candidate. Move 1 block before the loop — significant unnecessary slowdown on any genome with many lncRNA candidates. |
| TASK-028 — Fix deprecated Seq.reverse_complement() in varscanFilter.py | 30 min | Biopython API changed; will fail or warn on any recent install. |
| Delete `assembly.py` + `assemblyQt.bak` (TASK-033, confirmed by arch review) | 30 min | assembly.py is confirmed dead code: not called anywhere, would fail at runtime (references two utils that don't exist — retrieveNodes.py, getSequenceFromFasta.py). assemblyQt.bak is a committed backup file. Both are noise. The architecture review confirms no investigation is needed — delete confidently. This removes ~1,300 lines of misleading dead code. |
| TASK-018 — Remove commented-out dead code throughout | 1–2 hours | assemblyQt.py alone has 10+ blocks of commented os.system() calls. Dead code raises cognitive load on every read-through. No risk — it's already unreachable. |

Architecture note on `assembly.py`: the earlier task spec (TASK-033) suggested an investigation before deleting. The architecture review resolves this — the file is definitively dead. The missing utilities it depends on simply do not exist; the active variant-caller path diverged at bcftools consensus which only assemblyQt.py has. Delete without hesitation.

Tier 4 — Subprocess migration (do module by module — TASK-010, CC-1, CC-2)

Effort: 1–2 days total across sessions; approach one module per session.

Value: The single highest-impact structural change. Fixes:

579 definite shell injection sites (spaces in paths break every run; shell metacharacters in passwords expose credentials)

Silent pipeline failures (when a tool crashes the pipeline currently continues and produces garbage)

The dbsubmissionQt.py credentials security issue (passwords passed raw through shell)

Why not Tier 2: The scale (916 instances across every module) requires care. Rushing it risks introducing new bugs. Ruff and Tier 3 cleanup first puts you in a better position to work on each file cleanly.

Tier 4a — Make Class-B utility scripts importable (new — from architecture review)

Effort: ~30 minutes each, 3 scripts total.

Why first: The architecture review identifies scaffold_builder.py, revComp.py, and varscanFilter.py as "quick wins" — these three already have function structure and need only a __main__ guard or a main() wrapper. Making them importable is a stepping-stone: once they are, the assembly pipeline can call them in-process rather than via os.system(), which eliminates some of the 916 injection sites before you even touch the main module files.

Steps for each:

scaffold_builder.py — move module-level execution block into if __name__ == "__main__":. ~30 min.

revComp.py — 4-line script; wrap logic in def rev_comp(seq): ... + __main__ guard. ~15 min.

varscanFilter.py — uses argparse; wrap in main() function + __main__ guard. ~30 min.

These are also needed for TASK-028 (varscanFilter.py) so both fixes can land in the same commit.

Tier 4b — Full subprocess migration, per module

Recommended order (least critical path to most):

dbsubmissionQt.py first — credentials in shell commands is the most acute security issue. Also where Tier 3 debug pauses and prints land, making this a natural continuation of that work.

lncRNA_annotation.py and other utility scripts — smaller files, lower blast radius.

readsFilteringQt.py — contains the wildcard rm that can delete user files.

snpCallingQt.py

genotypingQt.py

annotationQt.py

assemblyQt.py last — largest and most complex.

Pattern for each module:

# Before

os.system(installationDirectory + "src/conda/bin/spades.py -1 " + read1 + " -2 " + read2 + " ...")

# After

import subprocess

result = subprocess.run(

[installationDirectory + "src/conda/bin/spades.py", "-1", read1, "-2", read2, ...],

check=False

)

if result.returncode != 0:

self.logArea.append("SPAdes failed — see output above")

return

Use check=False with explicit returncode handling rather than check=True (which raises), so you can give the user a readable message before aborting.

Tier 5 — File context managers (CC-4, 1–2 hours)

Effort: Mechanical but systematic — find every bare open(), wrap with with.

Value: Prevents file descriptor leaks in batch mode. On a 50-sample batch run the current code opens 4+ files per sample with no guaranteed close. Most OS will recover, but it can cause OSError: too many open files on large batches.

Do alongside Tier 4 — once you are already touching a file for subprocess migration, fix its context managers in the same pass. No need for a separate sweep.

Tier 6 — Document inter-module contracts (prerequisite gate for Tier 7)

Effort: ~half a day.

Value: The architecture review is explicit: formalise before any module-level API change. All six contracts are currently implicit — hardcoded directory names (1_cleanReads/, 2_spadesAssembly/, etc.), magic filename suffixes (_nh, _tr, _dd, _hq), and hardcoded relative paths like ../2_spadesAssembly/scaffolds.fasta. If you refactor a module's output path or filename without documenting the contract first, the downstream module silently breaks.

This is a gate, not optional. Do this before Tier 7 (God-method extraction), not after. Document using the compound-engineering skill covering:

Input filename patterns and directory layout per module

Output filename patterns and what is guaranteed to exist after a successful run

The Reads Filtering → Assembly contract specifically (most fragile: Assembly hardcodes the relative path ./1_cleanReads/qualityFiltered_1.fq)

This is not implementation work — it is reading the current code and writing down what it already expects. The payoff is that Tier 7 refactoring can be done against a spec, not by reverse-engineering the pipeline as you go.

Tier 7 — Extract God methods + build test harness (TASK-011, TASK-015, TASK-030)

Effort: 2–5 days per module; assembly is the largest.

Value: This is the prerequisite to unit testing. Nothing can be tested in isolation until the pipeline logic is separate from the GUI class.

Architecture review finding: the callback pattern is confirmed feasible. There are no processEvents() or QEventLoop calls inside performAssembly() — the pipeline does not depend on the Qt event loop to make progress. The extraction pattern is: replace self.logArea.append/repaint() calls with a progress_callback(message) argument, and replace inline widget reads (self.memoryCombo.currentText()) with function parameters.

Critical: `os.chdir()` must be resolved in the same pass. The architecture review confirms 13 os.chdir() calls in assemblyQt.py. These are safe today (each module runs as a separate OS process), but if extraction consolidates modules into one process, shared working directory state would corrupt inter-step behaviour. The fix is: replace every os.chdir(subdir) + relative path combination with an absolute path constructed from projectDirectory / subdir / filename. Do not defer this — attempting to extract the function without fixing os.chdir() would produce a function that is only safe to call once and breaks on reuse.

Recommended extraction sequence (smallest to largest):

snpCallingQt.py (229-line method — lowest risk, best learning exercise).

genotypingQt.py (451 lines).

readsFilteringQt.py (577 lines).

annotationQt.py (1,200 lines).

assemblyQt.py (1,121 lines) — last; needs the os.chdir() fix in the same pass.

Test harness (TASK-015) becomes viable as soon as one module is extracted. The assembly pipeline is the right first target: BUG-2 (wrong genome sequence written silently) is exactly the class of error a regression test would catch. Build the test harness for assembly immediately after extracting assemblyQt.py.

Class-C utility scripts (TASK-032): 15 scripts need function extraction. The architecture review correctly groups these with TASK-011 — address each script as part of the module refactor that calls it, rather than as a separate sweep. This spreads the work across sessions and keeps each utility change in context.

Tier 8 — Defer (low value-to-effort ratio right now)

| Task | Why defer |
| --- | --- |
| TASK-013 — Collapse Python 2 conda environment | Needs Ragout Python 3 compatibility verified. Low urgency while assembly pipeline is the focus. |
| TASK-014 — Remove Miniconda binaries from repo | Correct but no user-visible impact. |
| CC-7 — Type annotations + docstrings | Very high effort (~6,000 lines). Begin incrementally after Tier 7: annotate extracted functions as you write them. |
| TASK-019 — Fix 4 typos in log messages | Trivial; batch into another PR. |
| TASK-020 — Write proper README | Do when install process is more stable (post-TASK-013). |

What changed versus the code-review-only plan

| Change | Source | Effect on ordering |
| --- | --- | --- |
| assembly.py + assemblyQt.bak confirmed deletable without investigation | Arch review Q5 | Moves from "defer/investigate" to Tier 3 |
| Class-B scripts (scaffold_builder.py etc.) are natural first subprocess targets | Arch review Q3 | New Tier 4a step before full subprocess migration |
| Inter-module contracts must be documented before API-changing refactors | Arch review Q2 | New Tier 6 gate before God-method extraction |
| os.chdir() must be fixed in same pass as performAssembly() extraction | Arch review Q1+Q4 | Adds scope to Tier 7 assembly step — cannot be split |
| Callback extraction confirmed feasible (no processEvents() in pipeline) | Arch review Q1 | Tier 7 is less risky; no "full rewrite" risk |

Summary table

| Tier | Tasks | Effort | Value driver |
| --- | --- | --- | --- |
| 1 | TASK-021, 022, 023 | ~30 min | Correct science output — 1-liners |
| 2 | TASK-027 + Ruff auto-fix, pre-commit, .gitignore | ~2 hrs | Quality infrastructure, multiplies all future work |
| 3 | TASK-024, 025, 026, 028, 018; delete assembly.py + bak | ~3 hrs | Reliability, performance, dead-code removal |
| 4a | Make Class-B utils importable (TASK-031) | ~1.5 hrs | Stepping-stone for in-process calls; enables Tier 4b |
| 4b | subprocess migration, per module (TASK-010) | ~2 days | Security + silent failure prevention |
| 5 | Context managers (CC-4) — alongside Tier 4b | ~2 hrs | Resource safety in batch mode |
| 6 | Document inter-module contracts (TASK-029) | ~half day | Gate: must precede API-changing refactors |
| 7 | Extract God methods + fix os.chdir + test harness (TASK-011, 030, 015) | ~2 weeks | Testability, headless future, long-term maintainability |
| 8 | TASK-013, 014, CC-7, 019, 020 | Varies | Defer — low urgency or blocked on earlier tiers |

Recommended next session

Fix all three Tier 1 bugs (~30 min) → commit as hotfix: correct toPlainText, lastPortion, kmerLength bugs.

Install Ruff, create pyproject.toml, run ruff --fix on E712/E713 (~1 hour) → commit as tooling: add Ruff baseline, auto-fix 210 comparison anti-patterns.

Work through Tier 3 cleanup (~3 hours) → commit as cleanup: remove debug pauses/prints, fix makeblastdb loop, Biopython deprecation, delete dead assembly.py and bak.

This sequence delivers the highest value per hour and leaves the codebase in a significantly safer, cleaner state before the subprocess migration begins.